GP Workforce Chatbot

Production Architecture & Costing

Deployment Plan for AWS with WordPress Integration

Prepared: March 2026

Current Users: 15 | Target: 15-30 users

This document covers the recommended AWS architecture, production readiness
review, step-by-step deployment plan, and monthly cost estimates for deploying
the GP Workforce Chatbot behind the existing WordPress site.

# Contents

1. Executive Summary

2. Current State & Requirements

3. AWS Services Comparison

4. Recommended Architecture

5. Production Readiness Review

6. Deployment Plan (5 Phases)

7. Monthly Cost Breakdown

8. WordPress Integration

9. Future Scaling Path

10. Timeline & Next Steps

# 1. Executive Summary

The GP Workforce Chatbot is a FastAPI + React application that queries NHS workforce data via AWS Athena and generates natural language answers using AWS Bedrock LLMs. It currently runs locally and needs to be deployed to production behind the existing WordPress site on AWS.

| Current Stack | FastAPI (Python) + React + AWS Athena + AWS Bedrock |
| --- | --- |
| LLM Model | Amazon Nova Pro (recommended) — £2/month for 15 users |
| Current Users | 15 accounts with WordPress login |
| Deployment Target | AWS Elastic Beanstalk (Docker) |
| WordPress Integration | iframe embed behind existing login |
| Estimated Monthly Cost | £36 - £53/month (all AWS infrastructure) |
| Deployment Timeline | 14-15 working days |

# 2. Current State & Requirements

## What Exists Today

WordPress site with login system (15 user accounts)

GP Practice Workforce dashboard with map visualisation and data tables

Chatbot running locally (FastAPI backend + React frontend)

AWS Athena queries against NHS GP workforce dataset

AWS Bedrock for LLM inference (Nova Pro / Claude Sonnet)

SSE streaming for real-time progress updates

Multi-turn conversation with LangGraph checkpointing

SQL injection protection, input validation, structured logging

## What Needs to Happen

Deploy chatbot backend as a Docker container on AWS

Host React frontend as static files (S3 + CloudFront)

Add HTTPS, authentication, rate limiting

Embed chatbot in WordPress page behind existing login

Fix production readiness issues (see Section 5)

Set up monitoring and cost alerts

# 3. AWS Services Comparison

We evaluated four AWS compute options for hosting the FastAPI backend:

| Criteria | EC2 (raw) | Elastic Beanstalk | ECS Fargate | Lambda |
| --- | --- | --- | --- | --- |
| Monthly Cost | £7-15 | £7-15 (free wrapper) | £15-30 | £3-10 |
| Setup Complexity | High (manual Nginx, SSL, monitoring) | Low (managed) | Medium (task defs, ALB) | High (cold starts, timeouts) |
| Auto-restart on crash | Manual (systemd) | Built-in | Built-in | N/A |
| SSL/HTTPS | Manual (certbot) | Built-in (ACM) | Via ALB (ACM) | Via API Gateway |
| Best For | Full control needed | Small teams, quick deploy | Microservices, auto-scaling | Lightweight APIs |

RECOMMENDATION: AWS Elastic Beanstalk

Same cost as raw EC2 (Elastic Beanstalk itself is free — you only pay for EC2)

Automatic Nginx reverse proxy, SSL via ACM, health monitoring

Auto-restart on crash, rolling deployments, easy rollback

Docker support out of the box deploy with 'eb deploy'

Industry standard for small-team Python/Docker deployments on AWS

Easy upgrade path to larger instances or multiple instances if needed

# 4. Recommended Architecture

## Architecture Diagram

WordPress Site (existing, login-protected)
    |
    +-- Chatbot page with <iframe>
    |       |
    |       v
    |   CloudFront CDN --> S3 Bucket
    |   (React frontend static files)
    |       |
    |       v (API calls via HTTPS)
    |   Elastic Beanstalk
    |   +-------------------------------+
    |   | EC2 (t3.small)                |
    |   | Nginx (auto-managed)          |
    |   | Docker Container              |
    |   |   FastAPI + Gunicorn          |
    |   |   GP Workforce Agent v6.0     |
    |   +-------------------------------+
    |       |               |
    |       v               v
    |   AWS Athena      AWS Bedrock
    |   (GP data)       (Nova Pro LLM)
    |
    +-- Rest of WordPress site (unchanged)

## How It Works

1. User logs into WordPress (existing login system, 15 accounts)

2. User navigates to 'GP Workforce Chatbot' page

3. WordPress page contains an <iframe> pointing to chatbot.yoursite.com

4. React frontend loads from CloudFront/S3 (fast, cached globally)

5. User types a question — React sends API request to Elastic Beanstalk

6. FastAPI backend processes the question:

a. Generates SQL query using AWS Bedrock (Nova Pro LLM)

b. Executes query on AWS Athena (GP workforce dataset)

c. Formats results and generates natural language answer

d. Streams progress updates via SSE

7. Answer displayed in chatbot with data table

## Key Design Decisions

WordPress login = access control: No separate chatbot authentication needed. Only logged-in WordPress users can see the iframe page.

Elastic Beanstalk over raw EC2: Free managed wrapper — same cost, less ops work. Handles Nginx, SSL, health checks, auto-restart.

CloudFront + S3 for frontend: Static files served from edge locations. Fast globally, costs pennies per month.

Docker deployment: Reproducible builds, easy rollback, works with EB natively.

Nova Pro over Claude Sonnet: 85% cheaper (£2 vs £13/month), 2.5x faster responses, comparable quality for structured data queries.

# 5. Production Readiness Review

## What's Already Production-Quality

SQL injection protection (readonly enforcement, table whitelist, column validation)

Structured logging with request IDs and tracing

Request timeouts (90s default) with async wrapping

Bounded caches (LRU) to prevent memory leaks

Thread safety with locks on shared state

Error sanitisation (no raw stack traces exposed to users)

Input validation with Pydantic models (maxLength=1000)

SSE streaming for real-time progress updates

LangGraph checkpointing for conversation state persistence

Semantic caching to reduce duplicate LLM calls

## Critical Issues (Must Fix Before Production)

| # | Issue | Risk / Impact |
| --- | --- | --- |
| 1 | No authentication on API | Anyone can query Athena data and rack up LLM costs |
| 2 | No HTTPS | Data transmitted in clear text |
| 3 | No rate limiting | DDoS / cost explosion risk |
| 4 | Dev mode uvicorn (reload=True) | Unstable in production, watches files |
| 5 | CORS allows only localhost | WordPress domain will be blocked |
| 6 | AWS creds via shared file | Should use IAM roles on EC2/EB |
| 7 | No Docker container | Not reproducible, hard to deploy |
| 8 | Missing pip dependencies | Install will fail on fresh server |
| 9 | SQLite checkpoint DB (514MB) | Will fill disk, not scalable |
| 10 | Frontend API URL hardcoded | Must point to production API |

## Important Issues (Should Fix)

| Issue | Recommendation |
| --- | --- |
| No process manager | Use gunicorn with uvicorn workers (handled by Docker CMD) |
| No reverse proxy | Elastic Beanstalk manages Nginx automatically |
| No monitoring/alerting | Add CloudWatch metrics + alarms |
| Debug panel in production UI | Hide or remove 'Show Debug' button with SQL |
| Checkpoint DB cleanup | Add TTL/rotation for sessions older than 7 days |
| No .env.example file | Document all required environment variables |

# 6. Deployment Plan (5 Phases)

## Phase 1: Fix Critical Code Issues (5-6 days)

Rename requirement.txt to requirements.txt and add missing dependencies (sse-starlette, numpy, langgraph, langgraph-checkpoint-sqlite, gunicorn)

Remove reload=True from uvicorn.run() — add production startup via gunicorn

Make CORS configurable via environment variable (accept WordPress domain)

Add API key authentication middleware (X-API-Key header)

Add rate limiting with slowapi (30 requests/min per session)

Add deep health check (verify Athena + Bedrock connectivity)

Add checkpoint DB cleanup (auto-prune sessions older than 7 days)

Create .env.example with all required environment variables documented

Hide/remove debug panel from production frontend build

## Phase 2: Containerise with Docker (3 day)

Create Dockerfile (Python 3.11 slim, gunicorn + uvicorn workers)

Create .dockerignore (exclude node_modules, __pycache__, test files, SQLite DB)

Create docker-compose.yml for local testing

Build React frontend for production (VITE_API_BASE=https://api.yoursite.com)

Test Docker container locally — verify all endpoints work

## Phase 3: AWS Infrastructure (2-4 days)

Create S3 bucket for React frontend static files

Create CloudFront distribution pointing to S3 bucket

Create Elastic Beanstalk Docker environment (t3.small, single instance)

Configure EB environment: HTTPS via ACM certificate, environment variables

Create IAM role for EB instance (Athena, S3, Bedrock access)

Set up Route53 DNS: chatbot.yoursite.com (CloudFront), api.chatbot.yoursite.com (EB)

Store API_KEY in EB environment variables or AWS Secrets Manager

## Phase 4: WordPress Integration (0.5-2 days)

Create new WordPress page: 'GP Workforce Chatbot'

Add iframe embed pointing to https://chatbot.yoursite.com

Test: verify CORS, SSL, streaming all work through iframe

Verify only logged-in WordPress users can access the page

iframe code:

<iframe
  src="https://chatbot.insightsqi.cajagroup.com/primary-care-gp-practice-workforce/.com"
  width="100%" height="700px"
  frameborder="0"
  style="border-radius: 12px; box-shadow: 0 2px 10px rgba(0,0,0,0.1);"
></iframe>

## Phase 5: Monitoring & Go-Live (0.5 day)

Set up CloudWatch alarms (CPU > 80%, 5xx errors > 5%, response time > 30s)

Enable CloudWatch Logs for EB container

Set up AWS Billing cost alerts (Bedrock spend)

Test with 2 team members — verify everything works end-to-end

Roll out to all 15 users

Monitor for 1 week, then remove debug panel from UI

# 7. Monthly Cost Breakdown

Estimated monthly costs for 15 users with Amazon Nova Pro:

| AWS Service | What It Does | Monthly Cost |
| --- | --- | --- |
| EC2 via Elastic Beanstalk | t3.small (2 vCPU, 2GB RAM) — runs Docker container | £12-15 |
| Elastic Beanstalk | Manages Nginx, SSL, health checks, auto-restart | Free |
| CloudFront CDN | Serves React frontend globally | £1-3 |
| S3 (frontend) | Stores React static files | < £1 |
| Route53 DNS | Custom domain routing | £1 |
| ACM SSL Certificate | HTTPS for both frontend and API | Free |
| AWS Bedrock (Nova Pro) | LLM inference — 500 queries/day estimate | £2-5 |
| AWS Athena | SQL queries on GP workforce data | £5-15 |
| CloudWatch | Monitoring, logs, alarms | £3-5 |

TOTAL ESTIMATED: £36 - £53 per month

Annual cost: £432 - £636 per year

Note: If using Claude Sonnet 4.5 instead of Nova Pro, the Bedrock cost increases from £2-5/month to £13-25/month, bringing the total to £47-68/month. Nova Pro is recommended for this use case (85% cheaper, 2.5x faster, comparable quality).

# 8. WordPress Integration

## Approach: iframe Embed (Recommended)

The chatbot will be embedded as an iframe within a WordPress page. This is the simplest approach with zero impact on the existing WordPress site.

Zero changes to existing WordPress code or plugins

Independent scaling — chatbot can be updated without touching WordPress

Existing WordPress login controls who can see the page

Clean separation of concerns (WordPress for content, chatbot on its own infrastructure)

Easy to add/remove — just edit a WordPress page

## How Users Will Experience It

1. User goes to your WordPress site and logs in (same as today)

2. User clicks 'GP Workforce Chatbot' in the navigation menu

3. The chatbot loads inside the page (via iframe) — looks like part of the site

4. User asks questions, gets answers with data tables and charts

5. Everything works within the existing WordPress page layout

# 9. Future Scaling Path

The recommended architecture is designed to scale incrementally as user numbers grow:

| Users | Infrastructure | Monthly Cost |
| --- | --- | --- |
| 15 users (current) | t3.small, single instance | £36-53 |
| 30 users | t3.medium, single instance | £45-65 |
| 50-100 users | t3.large or load-balanced EB | £70-120 |
| 100+ users | Migrate to ECS Fargate with auto-scaling | £120-200+ |

Key point: You don't need to over-provision. Start with the smallest instance and upgrade only when needed. Elastic Beanstalk makes it easy to change instance types with zero downtime.

# 10. Timeline & Next Steps

| Phase | Effort | Description |
| --- | --- | --- |
| Phase 1 | 1-2 days | Fix critical code issues (auth, CORS, rate limiting, deps) |
| Phase 2 | 1 day | Docker containerisation and local testing |
| Phase 3 | 1-2 days | AWS infrastructure (EB, S3, CloudFront, DNS, SSL) |
| Phase 4 | 0.5 day | WordPress integration (iframe embed) |
| Phase 5 | 0.5 day | Monitoring, testing, go-live |

Total: 4-5 working days from start to live deployment